## Slide 1: Magnet Support (Moving stage/ KEKB floor modification)
H. Yamaoka
and
Magnet group
Mar 3rd , 2014

## Slide 2
QCS support system for KEKB
QCS support system for SuperKEKB
QCS-L
QCS support frame
Moving stage
Concrete bridge
Precise flat surface floor
Filled

## Slide 3
Mechanical design
4000kg
4000kg
7000kg
  Load conditions (Vertical dir.)
Self-weight (QCS)： 2500kg
Self-weigh(Supp. Frame): 10000kg
Weight of magnets: 4000kg
Magnetic force(axial dir.)
Inner direction： 7000kg
Outer direction: 4000kg
Seismic load
0.3G in the horizontal direction
0.3G

## Slide 4
Static analysis
0.4mm
0.7mm
Vertical-dir.
(self-weight)
Axial-dir.
(Magnetic force)

## Slide 5
H250x250
Level adjustment system
Linear guide rail
Motor
Moving distance = 3.35m

## Slide 6
 Assembling is in progress…

## Slide 7
-2m/min
-Manual operation

## Slide 8: KEKB concrete floor modification

## Slide 9
L-side
R-side
-Make reinforced concrete floor.
-Make precise flat floor (self-leveling).
-Mount the movable table.
-Make reinforced concrete floor.
KEKB concrete floor modifications

## Slide 10
We apply self-leveling method.
 - Save working time.
- Improve vibration property.
Set base blocks
Level adjustment
with shims.
Traditional way
Self-leveling method

## Slide 11
Set steel rods

## Slide 12
Dec.11, Fill with concrete

## Slide 14
Dec. 07, High precision flat surface floor
(Self-leveling method)

## Slide 15
Fixed(Y)
Spring constant:
1x106N/mm
Modal test of concrete bridge
Fixed
Vibration properties must be changed
due to the modifications.
Resonant frequencies
Mode shapes
are measured and compared to FEM.
Measurement
FEM

## Slide 16
Measurement
FEM
31Hz
31Hz
63Hz
63Hz
89Hz
80Hz

## Slide 17
Jan. 6,7th ,Flatness of the floor was measured.
High precision level
Laser tracker

## Slide 18
 | 200 | 500 | 1000 | 1500 | 1800
0 | 0 | 0.02 | -0.029 | -0.033 | -0.058
500 | -0.017 | -0.008 | -0.06 | -0.045 | -0.045
1000 | -0.043 | -0.096 | 0.011 | -0.021 | -0.02
1500 | 0.008 | -0.034 | 0.011 | -0.06 | -0.033
2000 | 0.021 | -0.011 | 0.011 | -0.019 | -0.038
2500 | -0.018 | -0.005 | -0.008 | -0.074 | -0.05
3000 | -0.041 | -0.015 | -0.014 | -0.066 | -0.056
3500 | -0.018 | -0.022 | -0.035 | -0.04 | -0.061
4000 | -0.028 | -0.005 | -0.04 | -0.017 | -0.05
4500 | -0.015 | -0.036 | -0.028 | -0.092 | -0.081
5000 | -0.022 | -0.024 | -0.008 | -0.016 | -0.04
5500 | -0.046 | -0.057 | -0.04 | -0.047 | -0.055
6000 | -0.046 | -0.039 | -0.03 | -0.046 | -0.041
6500 | -0.061 | -0.045 | -0.047 | -0.033 | -0.045
7000 | -0.054 | -0.068 | -0.082 | -0.078 | -0.074
7500 | -0.087 | -0.086 | -0.081 | -0.097 | -0.086
8000 | -0.113 | -0.106 | -0.125 | -0.131 | -0.08
Result (Measured with Laser Tracker)
 Flatness is about less than 0.1mm.
Unit: mm

## Slide 19
At KEK @ Mar. 3rd
-Modification of the floor is completed.
-Waiting to install the movable table.
At factory of fabricator;
-Assembling is in progress…
Assembling in KEK,
 Middle of March.
Present situation
Conclusion

## Slide 21
34Hz
34Hz
64Hz
64Hz
Measurement
ANSYS

## Slide 22
79Hz
74Hz
この点での各値
~5nm<70Hz
 Measurement data is good agreement with calculation.

## Slide 23
・Motor(2m/mim)
・Hand operation is possible.

## Slide 24
Input
Z
Y
X
Output
Operational Modal Analysis
From Wikipedia, the free encyclopedia
Ambient modal identification, also known as Operational Modal Analysis (OMA), aims at identifying the modal properties of a structure based on vibration data collected when the structure is under its operating conditions, i.e., no initial excitation or known artificial excitation. The modal properties of a structure include primarily the natural frequencies, damping ratios and mode shapes.
Modal test